DEMONSTRATION CHECKLIST & FINAL RESULTS PACKAGE

Member 5 — Diagnostics, Testing & Validation Engineer

JKUAT Tech Week 6.0 — EV Software System

# Part 8 — Demonstration Checklist

☑  Automated fault-injection suite — all 7 cases passing (trigger + recovery)

☑  Validation plots — 4 PNGs showing clean normal operation, no false faults

☑  Integration test report — complete  — awaiting Member 1's sign-off

☐  Test-case matrix — filled in  — TC-01–09 ready from existing results; TC-10–12 blocked on other members

☐  Interface Control Document cross-check  — waiting on Member 1's document and the live MATLAB↔Python link

☐  Fault_Status / Fault_Name confirmed visible on Member 4's dashboard  — can't verify until the link exists

☐  Rehearsed live fault-injection moment chosen for the demo  — which fault, how triggered, what judges will see

☐  Backup screen recording of a full passing run  — in case live demo misbehaves on the day

## Suggested demo moment

F001 Overvoltage is the clearest to show live: temporarily edit Battery_Voltage_Mock's Bias value in front of judges, run, and show the fault log update in real time with the named fault appearing — transparent and easy to follow without needing to explain MATLAB internals.

# Part 9 — Final Results Package

Compile into documentation/ (or zip as Final_Results/):

| File | Status |
| --- | --- |
| Fault_Code_Table.xlsx (7 codes) | Done |
| Fault_Injection_Results.csv | Done |
| Test_Case_Matrix.xlsx | Not yet built |
| Validation_Voltage_Fault.png | Done |
| Validation_Current_Fault.png | Done |
| Validation_Temp_Fault.png | Done |
| Validation_SOC_Fault.png | Done |
| Integration_Test_Report.docx | Done |
| Demonstration checklist (this document) | Done, pending blocked items |
| Diagnostics.slx | Done |
| Automated_Fault_Test_Suite.m | Done |

Remaining fully-yours item: the test-case matrix. Everything else is either complete or blocked on another member's deliverable — chase those rather than waiting idle.